## Slide 1: Recommissioning SLAC’s LINAC West for FACET
Peter Schuh, August 9, 2012
Workshop on Accelerator Operations 2012

## Slide 2: Outline
Background
FACET
Pre-commissioning preparation
Challenges during commissioning
Conclusions

## Slide 3: Background
SLAC’s National User Facilities
  Linac Coherent Light Source (LCLS)
  Facility for Advanced aCcelerator Experimental Tests (FACET)
  SPEAR3

## Slide 4: Schematic Map FACET and LCLS
Drawing not to scale

## Slide 5: Background
Main Control (MCC) – LCLS and FACET
  13 Accelerator Systems Operators in 5 teams of 2-3 people
  7 Operations Engineers (EOICs)

## Slide 6: FACET
Uses portion of SLAC Linac that was last used as an injector for PEP-II in 2008
Operates 4-6 months per year
Commissioning started in 2011
Second run with brief commissioning and users in 2012
Ends in 2016 when LCLS-II begins commissioning

## Slide 7: Pre-commissioning preparation
Experienced operators were divided into six teams of two. Each team was assigned a different topic or geographic region
Each team gave a 1.5 to 3 hour training presentation on their area/topic that included:
  An overview of the area
  The initial beam setup procedure
  Tuning practices/tips, common problems
The talks were video taped and made available online

## Slide 8: Challenges during commissioning
Control room division of labor and the experience gap
Control system ease of use
Standard operating point and procedures not established

## Slide 9: Challenges during commissioning
Control room division of labor and the experience gap
Control system ease of use
Standard operating point and procedures not established

## Slide 10: Challenges during commissioning
Control room division of labor and the experience gap
  Prior to April 2008 – PEP-II and LCLS commissioning
  April 2008 – PEP-II turns off, LCLS becomes sole program in Main Control
  To optimize efficiency operators began sharing workload of LCLS tasks
  Operators divided tasks for configuration changes and complex tuning procedures into pieces that could be done simultaneously by different operators
    One operator prepares the injector, another prepares the Linac, and a third prepares the photon diagnostics
  Very efficient

## Slide 11: Challenges during commissioning
Introduction of FACET reduced number of operators available to focus on LCLS
Operator self-sufficiency now much more important
Single program operation had encouraged specialization
Gaps in skill sets made apparent by independence

## Slide 12: Challenges during commissioning
Chart: Operator and EOIC Experience Distribution
| 0 | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | 15 | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31 | 32 | 33 | 34 | 35 | 36 | 37 | 38 | 39 | 40 | 41 | 42 | 43 | More
 | 1 | 2 | 2 | 2 | 0 | 1 | 3 | 2 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 0 | 0 | 0 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 0 | 1 | 0

## Slide 13: Challenges during commissioning
The experience gap
  FACET initially relied on most experienced operators
    Efficient for short periods
    Success relied too heavily on who was on shift

## Slide 14: Challenges during commissioning
What we did
  During break between FACET runs, practiced having one operator responsible for LCLS
    All operators rotated through this role
    Less efficient, but some short term inefficiency necessary to improve skills
    Conflicts with strong desire to optimize
    Struggle and even failure, when managed carefully, can improve skills and boost confidence
  EOICs shifted role to focusing on coordination and helping whichever program needed more help
  Continued with this scheme during FACET and LCLS operation

## Slide 15: Challenges during commissioning
Control room division of labor and the experience gap
Control system ease of use
Standard operating point and procedures not established

## Slide 16: Challenges during commissioning
Control system ease of use
  Most of FACET uses older non-EPICS control system
    Mature, but not as intuitive as current standard (LCLS)
    Steep learning curve for new users
      Basic operating point information has to be actively extracted from the system

## Slide 17: Challenges during commissioning
Control system ease of use
  In the past we tolerated this
    Only painful for small fraction of people at once (new operators)
    People “train past” the problem
    Afterwards, sense of accomplishment (rite of passage)
    Seeing such a large fraction of the group suffer, realized it is worth fixing

## Slide 18: Challenges during commissioning
Control system ease of use, continued
  Have begun to make more EPICS and Matlab interfaces to the old control system
    Fortunately most of infrastructure to support this is already in place
    Data displayed in a more intuitive way
      This really helps!
      See Chris Melton’s talk for examples
    Operating point data collected and displayed in real time without requiring operator intervention
      Fewer actions required to understand state of accelerator

## Slide 19: Challenges during commissioning
Control room division of labor and the experience gap
Control system ease of use
Standard operating point and procedures not established

## Slide 20: Challenges during commissioning
Standard operating point difficult to establish
  Evolving lattice and impaired hardware made it hard to get a good sense for “normal” beam parameters and conditions
  Established “standard setup” parameters and practices (ongoing)
    Shift routines (saving configurations, measuring and recording important parameters)
    Standard procedures
    Standard configurations, standard orbits
    Logging observation of non-standard behavior

## Slide 21: Conclusion
What we learned
  Processes that work well for one mode of operation may not work well for another
  It’s hard to abandon practices that have worked well in the past
  We underestimated the value of an intuitive control system
  Establishing a common frame of reference is a critical part of commissioning